# Founder's Startup Packet

How to Turn Aegis Life Into a Real, Operating Company

Prepared for Payton — founder, Aegis Life

Strategic build & operations guide

# Contents

# Read This First

You told me you’ve never started a business. Good news: you don’t need to know everything — you need to do the right things in the right order. This packet is that order.

You are building two things at once: (1) a software platform that scores and sells life-insurance leads to agents, and (2) an AI sales engine that works leads for you. To operate legally and get paid, a handful of real-world pieces have to be in place: a legal entity, the right licenses, a domain and hosting, a few paid services, and a compliance backbone. We’ll knock them out one at a time.

The 30,000-foot view of your first 30 days Week 1 — Form the LLC, get your EIN, open a business bank account. Week 2 — Lock your domain, stand up the website, set up email. Week 3 — Sign up for the core services (telephony, voice AI, payments, DNC scrubbing) and wire your API keys. Week 4 — Turn on compliant lead capture, run your first AI calls, onboard your first test agent.

One honest caveat Selling life insurance and selling life-insurance leads both touch regulated territory. Before you take money from agents or call consumers at scale, have a short paid consult with (a) a business attorney and (b) someone who knows TCPA/insurance-marketing law. A few hundred dollars here prevents five-figure problems later. Everything below is practical guidance, not legal advice.

# 1. Your Business Model & How You Make Money

Clarity on revenue first — it drives every other decision.

| Revenue stream | Who pays | How it works |
| --- | --- | --- |
| Lead sales (marketplace) | Licensed agents | Agents buy scored leads — aged, shared, exclusive, or live-transfer — at tiered prices. |
| Subscriptions (optional) | Agents | Monthly plan for a lead allotment + premium features (priority A-leads, auto-dialer). |
| Your own production | Carriers (commissions) | Your AI engine books appointments; you (a licensed agent) write the policy and earn commission. |
| Live-transfer premium | Agents | Highest price — a warm, AI-qualified prospect transferred live. |

The platform owner account is NOT charged per lead. It runs the AI engine that generates and works the pipeline — and the best of those worked leads become inventory you can also sell.

# 2. Step 1 — Form Your Legal Entity

Before anything else, become a company. This separates your personal assets from the business and lets you open a bank account and sign up for services.

## 2.1 Pick a structure

For a solo founder, a single-member LLC is the standard, low-cost choice. It gives you liability protection and simple taxes. You can elect S-corp tax treatment later once you’re profitable.

## 2.2 Do these, in order

- Name it & check availability. Search your state’s Secretary of State business database and a domain registrar at the same time so the name is free in both places.

- File the LLC. File Articles of Organization with your Secretary of State (online, ~$50–$200 depending on state). Use a registered-agent service if you don’t want your home address public (~$100–$150/yr).

- Get an EIN (free). Apply on irs.gov — it’s instant and free. Never pay a third party for this. The EIN is your business’s tax ID.

- Operating agreement. Even solo, write one (free templates abound). Banks often ask for it.

- Business bank account. Open one with your EIN and formation docs. Keep business and personal money 100% separate — this is what preserves your liability protection.

- Bookkeeping. Start a simple system (Wave is free; QuickBooks ~$30/mo) from day one.

Fast path Services like LegalZoom, Northwest Registered Agent, or your state’s own portal can form the LLC + registered agent + EIN in one sitting. Budget roughly $150–$400 all-in for week one.

# 3. Step 2 — Licensing (The Part Most People Skip)

This is the make-or-break legal layer. Two different licensing questions apply to you.

## 3.1 To write policies yourself

If you (or the AI on your behalf) are going to sell policies and earn commissions, you must hold a resident life insurance producer license in your home state, with the Life line of authority. The path:

- Complete a state pre-licensing course (typically 20–40 hours).

- Pass the state life insurance exam.

- Submit fingerprints/background check and apply through your state Department of Insurance (most routes go through NIPR).

- Get appointed with carriers (or join an IMO/FMO that gives you carrier access) so you can actually submit business.

Your platform already issues every agent a National Producer Number (NPN) field and verifies it. Yours will live in the same system.

## 3.2 To sell leads to other agents

Selling leads is generally a marketing activity rather than a licensed insurance activity, but two things matter: (a) some states regulate “lead generators” and telemarketers — check registration requirements where your consumers live; and (b) your consumer consent and data handling must be airtight (see Compliance). When in doubt, the attorney consult from page one covers this.

Verifying YOUR agents automatically Your platform checks each agent’s NPN and license against the NIPR Producer Database (PDB) and approves or denies them with a specific reason — no manual review by you. In production you connect to NIPR’s data products. Individual producers get one free PDB report per year; for automated, ongoing verification you’ll use NIPR’s commercial data access. Start here: nipr.com.

# 4. Step 3 — Get Your Domain & Put the Site Online

You already have a fully-built website file. Here’s how to give it a real address on the internet.

## 4.1 Buy the domain

- Choose a registrar — Namecheap, Cloudflare, or Google Domains/Squarespace. Cloudflare sells at cost (~$10/yr) and is excellent.

- Search your name — e.g. aegislife.ai, aegisleads.com, getaegis.com. A .com is safest; .ai reads modern for an AI product.

- Buy it (~$10–$60/yr) and turn ON auto-renew and free WHOIS privacy.

## 4.2 Put the website live (three easy options)

| Option | Best for | How | Cost |
| --- | --- | --- | --- |
| Netlify / Vercel | Fastest, free | Drag-and-drop your index.html or connect a GitHub repo; point your domain via their DNS instructions. | Free–$20/mo |
| Cloudflare Pages | Free + fast + secure | Upload the site; domain + hosting + CDN in one dashboard. | Free |
| Traditional host | Familiarity | Hostinger/Bluehost; upload via file manager; connect domain. | $3–$12/mo |

To connect a domain you bought elsewhere: in your host’s dashboard you’ll “add a custom domain,” and in your registrar you’ll update the DNS records (an A record or CNAME the host gives you, or change the nameservers). Propagation takes minutes to a few hours. Every host above has a one-page walkthrough.

## 4.3 Business email

Set up name@yourdomain with Google Workspace (~$6/user/mo) or Zoho Mail (free tier). Professional email massively boosts trust with agents and consumers.

Important next step for the website The current site is a complete, working front-end with data saved in the browser. To make signups, purchases and AI calls real and shared across users, you’ll add a backend (database + the API integrations in Section 5). Budget a developer engagement or a tool like Supabase/Firebase for this. The hard product thinking — scoring, pricing, scripts, verification logic, UX — is already done.

# 5. Step 4 — The Services to Buy (Your Tech Stack)

These are the paid tools that make the platform actually run. Start lean; add as you grow.

| Service | What it does | Typical starting cost |
| --- | --- | --- |
| Hosting (Vercel/Cloudflare) | Serves your website | $0–$20/mo |
| Database/backend (Supabase/Firebase) | Stores accounts, leads, purchases | $0–$25/mo |
| Telephony (Twilio/Telnyx) | Places the AI phone calls | ~$0.013–0.02/min + number ~$1–2/mo |
| Voice AI (ElevenLabs / Vapi / Retell) | The human-sounding voice + conversation | ~$0.08–0.15/min of call |
| LLM (Anthropic API) | The conversation brain | Usage-based, pennies per call |
| DNC scrubbing | Keeps you TCPA-legal | ~$0.01–0.03/number or monthly plan |
| License verification (NIPR PDB) | Auto-approve/deny agents | Per-report / data plan via NIPR |
| Payments (Stripe) | Charge agents for leads | 2.9% + 30¢ per transaction |
| Email/SMS (SendGrid/Twilio) | Automated follow-up | Usage-based, low |

Spend discipline Most of these are pay-as-you-go, so your costs scale with usage — you won’t pay for calls you don’t make. A realistic “turn it all on” starting point is well under $200/month in fixed costs, plus per-call and per-transaction fees that only hit when you’re making money.

# 6. Step 5 — Compliance (Protect the Business)

Skipping this is the fastest way to lose everything you build. It’s not hard — it just has to be deliberate.

### Calling & texting (TCPA)

- Collect prior express written consent on every lead form, with clear disclosure that an AI/automated voice may call. Store the timestamp, IP, and exact wording.

- Scrub every number against the National DNC Registry and your internal DNC before calling.

- Honor opt-outs instantly, by any reasonable method (FCC Opt-Out Rule, effective April 2025).

- Call only 8am–9pm in the prospect’s local time; identify yourself and disclose recording.

### Insurance marketing

- Don’t make guarantees or quote specific rates as final without underwriting.

- Keep advertising truthful and carrier-compliant; some carriers must approve your marketing.

### Data & privacy

- Publish a Privacy Policy and Terms of Service on the site (a generator like Termly is fine to start).

- Secure consumer data (encryption, access controls). You’re handling health and financial info.

- If you sell to or capture leads from California/other states, review CCPA-style requirements.

Your compliance starter kit 1) Consent checkbox + disclosure on the lead form. 2) DNC scrubbing turned on. 3) Internal DNC list that opt-outs flow into automatically. 4) Privacy Policy + Terms live on the site. 5) A one-hour TCPA attorney review of your consent language. Do these five and you’re ahead of most lead sellers.

# 7. Step 6 — Where Leads Actually Come From

Your platform scores and sells leads — but first they have to enter the funnel. Here’s how to fill it.

| Channel | How it works | Effort / cost |
| --- | --- | --- |
| Paid social (Meta/TikTok) | Run “get a free life insurance quote” ads to your survey | Fastest; pay per lead, test small |
| Google Search ads | Capture high-intent “life insurance quote” searches | Higher intent, higher cost-per-click |
| SEO / content | Articles answering buyer questions → survey | Slow but compounding & free traffic |
| Buy & re-score aged leads | Acquire cheap aged leads, re-score, resell/work them | Low cost; your scoring adds the value |
| Affiliates / referrals | Pay partners per lead they send | Scales once you have cash flow |

A smart starting motion: run a small paid-social test to your survey, let the AI engine work the A/B leads for your own production, and list the rest in the marketplace. You learn your true cost-per-lead and can price above it.

# 8. Step 7 — How to Price Your Leads

Priced from real 2025 market data so you’re competitive from day one. The platform already applies these by tier.

| Lead type | Market range | Your suggested price (by tier) | Notes |
| --- | --- | --- | --- |
| Aged (30–180 days) | $5–$15 | $5 (D) → $13 (A) | High volume, low cost; great for dialers. |
| Shared (3–5 agents) | $20–$40 | $18 (D) → $38 (A) | Your bread-and-butter; best value for agents. |
| Exclusive (one agent) | $75–$150 | $60 (D) → $140 (A) | 2–3× higher conversion; premium price. |
| Live transfer | $80–$200+ | $95 (D) → $195 (A) | Warm, AI-qualified, on the line now — top dollar. |

The golden rule: price each lead above what it cost you to generate it, and let the intent tier (A–D) set the premium. Transparency about the score is what lets you charge more than vendors who just hand over a name.

Benchmarks drawn from: EverQuote, ActiveProspect, and Aged Lead Store (2025).

# 9. Your Startup Numbers

A realistic, lean launch budget. Most ongoing costs scale only when you’re generating revenue.

### One-time / first-month setup

| Item | Estimated cost |
| --- | --- |
| LLC formation + registered agent | $150–$400 |
| Domain (1 year) | $10–$60 |
| Privacy policy / terms (generator) | $0–$200 |
| Attorney consult (TCPA + entity) | $300–$800 |
| Initial ad test budget | $300–$1,000 |
| Estimated total to launch | ~$1,000–$2,500 |

### Monthly fixed costs (lean)

| Item | Monthly |
| --- | --- |
| Hosting + backend | $0–$45 |
| Business email (Workspace) | $6–$12 |
| Bookkeeping (Wave free / QuickBooks) | $0–$30 |
| Phone number + minimums | $5–$20 |
| Estimated fixed monthly | ~$50–$150 |

Variable costs (call minutes, voice AI, payment fees, ad spend, DNC/NIPR lookups) rise with volume — but they only occur when you’re calling, verifying, or getting paid. That’s the beauty of a usage-based stack: it can’t bankrupt you while it’s quiet.

Simple path to profitability If a shared A-lead sells for ~$35 and costs you ~$8 to generate via ads, each sale nets ~$27 before fees. Sell that same shared lead to 3 agents and one lead can gross ~$100+. Stack on your own commissions from policies the AI books, and the unit economics work in your favor quickly — the key is keeping cost-per-lead below your sale price.

# 10. Your Launch Checklist

Print this. Check the boxes. When they’re all checked, you’re live.

### Foundation

- LLC formed · EIN obtained · business bank account open

- Bookkeeping started

- Resident life producer license in progress/obtained (to write business)

- Attorney consult booked

### Online

- Domain purchased + auto-renew on

- Website deployed to a host and reachable at your domain

- Business email working

- Privacy Policy + Terms published on the site

### Engine

- Telephony, voice AI, and LLM accounts created; API keys stored server-side

- DNC scrubbing + internal DNC wired in

- NIPR verification connected for agent signups

- Stripe connected for lead purchases

- Consent checkbox + disclosure live on the lead form

### Go

- First paid-ad test running to the survey

- First AI calls placed on A/B leads

- First test agent signed up, verified, and bought a lead

- Follow-up SMS/email sequences switched on

# 11. Quick Resource List

LLC + EIN: your Secretary of State portal · irs.gov (free EIN)

License verification: nipr.com

Domain + hosting: Cloudflare · Vercel · Netlify

Voice & calls: Twilio · ElevenLabs · Vapi

Payments: Stripe

Compliance reading: FCC on AI voice & TCPA

You’ve got this, Payton. Work the checklist top to bottom, ask me whenever a step gets fuzzy, and you’ll have a real, compliant, AI-powered company on the internet. — Your build coach